PortFolioPH

Sprint 1 & Sprint 2 — Jira Task Summary with Test Samples

Build your portfolio, own your future.

Date: March 7, 2026   |   Branch: develop   |   Version: 1.0.0+1

Document Legend

S1-XX  → Sprint 1 task identifier

S2-XX  → Sprint 2 task identifier

PASS ✅ → Test step verified and passing on the develop branch

All test steps are acceptance criteria suitable for direct entry into Jira user stories.

# SPRINT 1 — Foundation & Architecture

Sprint 1 establishes the full project scaffold, database schema, navigation architecture, theming system, data models, and the application entry point. All 9 tasks form the non-negotiable foundation for every subsequent sprint.

S1-01    Project Setup & Clean Architecture Scaffold

Summary:

Initialized the Flutter project with a 3-layer clean architecture (core/, data/, presentation/). Configured all dependencies in pubspec.yaml (Provider, GoRouter, SQLite, SharedPreferences, image_picker, crypto, etc.).

Details:

Layer structure: core/ (constants, router, theme, utils, exceptions), data/ (models, repositories, datasources, services), presentation/ (screens, providers, widgets).

Dependencies: provider ^6.1.2, go_router ^14.3.0, sqflite ^2.3.3+1, shared_preferences ^2.3.3, crypto ^3.0.5, image_picker ^1.1.2.

Platform targets: Android (primary), Web (IndexedDB SQLite via sqflite_common_ffi_web).

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Run flutter pub get | All packages resolve with no conflicts | PASS ✅ |
| 2 | Run flutter build apk --debug | APK builds successfully, 0 compile errors | PASS ✅ |
| 3 | Inspect lib/ folder structure | Directories core/, data/, presentation/ all present | PASS ✅ |
| 4 | Check pubspec.yaml dependencies | provider, go_router, sqflite, shared_preferences, crypto, image_picker all listed | PASS ✅ |

S1-02    SQLite Database Schema (10 Tables)

Summary:

Implemented DatabaseService singleton (database_service.dart) with lazy DB open, PRAGMA foreign_keys = ON enforcement, and an incremental migration version system. Creates 10 tables: users, portfolios, projects, skills, education, work_experience, certifications, contacts, theme_settings, app_settings.

Details:

Singleton pattern with lazy initialisation via getDatabase().

Foreign keys enforced on every connection via PRAGMA foreign_keys = ON.

Normalised cascade deletes: portfolio → projects, user → portfolios.

Migration hook in onUpgrade for future schema versions.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Launch app on fresh install | No DB errors in console, all 10 tables created | PASS ✅ |
| 2 | Open DB file via DB Browser / logs | 10 tables exist, foreign keys enabled | PASS ✅ |
| 3 | Re-launch app (DB already exists) | DB opens idempotently, no duplicate-table errors | PASS ✅ |
| 4 | Inspect portfolios & projects DDL | FOREIGN KEY (user_id) REFERENCES users(id) ON DELETE CASCADE present | PASS ✅ |

S1-03    App Constants & Material 3 Theme System

Summary:

Centralized all literals in app_constants.dart (colours, spacing, typography, radii, durations). Implemented full light and dark themes (app_theme.dart) using Material 3 ColorScheme.fromSeed, covering AppBar, BottomNavigationBar, ElevatedButton, InputDecoration, and Card themes.

Details:

Zero magic numbers or colour literals outside app_constants.dart.

Light theme: Deep Blue #0D47A1 primary, #F5F5F5 surface.

Dark theme: #90CAF9 primary, #121212 scaffold background.

Typography scale: xs=10sp through display=32sp.

Spacing scale: xs=4dp, sm=8dp, md=16dp, lg=24dp, xl=32dp.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Launch app in light mode | AppBar shows Deep Blue #0D47A1, surface is #F5F5F5 | PASS ✅ |
| 2 | Toggle to dark mode via ThemeProvider.toggleDarkMode() | Scaffold background #121212, primary becomes #90CAF9 | PASS ✅ |
| 3 | Inspect all Button/Input widgets | Consistent padding, rounded corners (radiusMd = 8dp) | PASS ✅ |
| 4 | Grep codebase for magic color literals | Zero results outside app_constants.dart | PASS ✅ |

S1-04    GoRouter Navigation Architecture

Summary:

Built app_router.dart with named route constants (AppRoutes abstract class), an auth redirect guard, and all Sprint 1–8 route stubs. Routes: / (splash), /login, /register, /profile-setup, /dashboard.

Details:

Auth guard: unauthenticated users on protected routes → redirect to /login.

Auth guard: authenticated users on auth routes → redirect to /dashboard.

Splash route always allowed through — manages its own post-init redirect.

Future routes reserved: /portfolio/new, /portfolio/:id, /project/new, /settings, etc.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Unauthenticated user navigates to /dashboard | Automatically redirected to /login | PASS ✅ |
| 2 | Authenticated user navigates to /login | Automatically redirected to /dashboard | PASS ✅ |
| 3 | Navigate to / (splash) while authenticated | Splash proceeds normally, no redirect loop | PASS ✅ |
| 4 | Deep-link to unregistered route | GoRouter handles gracefully, no unhandled crash | PASS ✅ |

S1-05    Splash Screen with DB Init & Session Restore

Summary:

splash_screen.dart shows a fade-in logo + CircularProgressIndicator, opens SQLite DB and runs a 3-second minimum timer concurrently via Future.wait, then calls AuthProvider.restoreSession(). Navigates to /dashboard if session found, else /login.

Details:

AnimationController fade-in over 600ms using CurvedAnimation(Curves.easeIn).

Future.wait([DatabaseService().open(), Future.delayed(3s)]) ensures min splash time.

WidgetsBinding.addPostFrameCallback prevents blocking first paint.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Launch app with no prior session | Splash logo fades in, waits ≥3s, routes to /login | PASS ✅ |
| 2 | Launch app with valid stored session | Splash routes to /dashboard after DB init | PASS ✅ |
| 3 | Observe fade animation | Logo fades in smoothly over 600ms (easeIn curve) | PASS ✅ |
| 4 | Timer test: measure splash duration | Minimum 3 seconds held even if DB opens fast | PASS ✅ |

S1-06    Main Scaffold with 5-Tab Bottom Navigation

Summary:

main_scaffold.dart hosts a 5-tab BottomNavigationBar with IndexedStack so each tab preserves its scroll and widget state. NavigationProvider (ChangeNotifier) manages currentIndex. Tabs: Home, Portfolio, Resume, Skills, Profile.

Details:

IndexedStack keeps all 5 tab bodies alive simultaneously.

NavigationProvider.goTo(index) triggers BottomNavigationBar highlight change.

Each tab has distinct active (filled) and inactive (outlined) icons.

BottomNavigationBarType.fixed ensures all 5 labels always visible.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Tap each of the 5 bottom nav tabs | Correct screen renders, active icon highlighted | PASS ✅ |
| 2 | Scroll down on Dashboard, switch tabs, return | Dashboard scroll position preserved (IndexedStack) | PASS ✅ |
| 3 | Rotate device (landscape) | State maintained, no re-initialisation | PASS ✅ |
| 4 | Check tab icons | Active icons are filled variants; inactive are outlined | PASS ✅ |

S1-07    Placeholder Tab Screens (Portfolio, Resume, Skills, Profile)

Summary:

Four screens render a shared PlaceholderTabBody widget displaying an icon, title, and a note indicating which future sprint will populate the tab. Portfolio and Skills tabs include a FloatingActionButton stub.

Details:

PlaceholderTabBody widget: icon, title, subtitle — reusable across all placeholder tabs.

Portfolio: FAB with heroTag fab_portfolio; Skills: FAB with heroTag fab_skills.

Profile screen shows user initial avatar and email from AuthProvider (Sprint 2 data).

Resume: no FAB; content will be populated in Sprint 4.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Navigate to Portfolio tab | "Sprint 3 will add portfolio creation…" message visible, FAB rendered | PASS ✅ |
| 2 | Navigate to Resume tab | "Sprint 4 will add education, work experience…" message visible | PASS ✅ |
| 3 | Navigate to Skills tab | "Sprint 4 will add skill chips…" visible, FAB rendered | PASS ✅ |
| 4 | Tap FAB on Portfolio or Skills | No crash — stub onPressed is a no-op | PASS ✅ |

S1-08    Data Models — 10 Model Classes

Summary:

Created strongly-typed Dart model classes with fromMap / toMap / copyWith for all 10 database tables: UserModel, PortfolioModel, ProjectModel, SkillModel, EducationModel, ExperienceModel, CertificationModel, ContactModel, ThemeSettingModel, AppSettingModel.

Details:

All models are immutable data classes with explicit nullable vs required fields.

fromMap() and toMap() provide lossless round-trip serialisation to SQLite.

copyWith() enables immutable updates without recreating the full object.

No dynamic or Object? types — strict typing throughout.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Construct UserModel.fromMap() with a raw DB map | All 11 fields deserialise correctly | PASS ✅ |
| 2 | Call toMap() and re-construct via fromMap() | Round-trip is fully lossless | PASS ✅ |
| 3 | Call user.copyWith(fullName: "Test") | Returns new instance; only fullName changed | PASS ✅ |
| 4 | Inspect nullable vs required fields | id, bio, avatarPath nullable; username, email required | PASS ✅ |

S1-09    Smoke / Widget Test

Summary:

test/widget_test.dart verifies the App widget mounts without exceptions, confirming all providers are wired, the GoRouter compiles, and SplashScreen is the initial route rendered.

Details:

Uses flutter_test with testWidgets to pump App(themeProvider: ThemeProvider()).

Asserts find.byType(App) returns findsOneWidget.

Acts as the CI gate: if providers or router mis-wire, this test fails first.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Run flutter test | 1 test passes, 0 failures | PASS ✅ |
| 2 | Assert find.byType(App) | findsOneWidget — root widget confirmed | PASS ✅ |
| 3 | Observe console output | No uncaught exceptions or missing asset warnings | PASS ✅ |

# SPRINT 2 — Authentication & User Onboarding

Sprint 2 delivers the complete authentication flow — registration, login, session persistence, and post-registration profile setup — together with form validation, theme persistence, a personalised dashboard, and the full repository layer backing the data tier.

S2-01    User Registration Screen

Summary:

register_screen.dart — 5-field form (full name optional, username, email, password, confirm password). Real-time per-field validation via AutovalidateMode.onUserInteraction. Submit button disabled until all required fields are valid. On success → /profile-setup. On failure → SnackBar with AuthProvider.errorMessage.

Details:

Fields: Full Name (optional), Username (required, unique), Email (required), Password (min 8 chars, letter + digit), Confirm Password (must match).

Submit button disabled state computed in _onFieldChanged listener without triggering AutovalidateMode on unvisited fields.

Password and confirm-password fields have eye-icon reveal toggles.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Open Registration screen | 5 fields visible, submit button disabled | PASS ✅ |
| 2 | Type invalid email "notanemail" | Inline error "Enter a valid email" appears immediately | PASS ✅ |
| 3 | Fill all fields with valid data | Submit button becomes enabled | PASS ✅ |
| 4 | Submit with an already-registered email | SnackBar shows "An account with this email already exists." | PASS ✅ |
| 5 | Submit with valid unique credentials | Navigates to /profile-setup successfully | PASS ✅ |

S2-02    User Login Screen

Summary:

login_screen.dart — email + password form with password visibility toggle. Calls AuthProvider.login(); shows a SnackBar with the error message on failure. On success, calls context.go("/dashboard") via GoRouter.

Details:

Form validation: email required + valid format, password required.

Loading state: CircularProgressIndicator replaces button text while auth is in flight.

Error propagation: AuthProvider.errorMessage shown verbatim in red SnackBar.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Launch app with no saved session | /login screen is shown | PASS ✅ |
| 2 | Submit with wrong password | SnackBar shows "Invalid email or password." | PASS ✅ |
| 3 | Tap eye icon on password field | Password text toggles between visible and hidden | PASS ✅ |
| 4 | Submit with correct credentials | Navigates to /dashboard | PASS ✅ |
| 5 | Press back from /dashboard | Cannot return to /login (route replaced by go) | PASS ✅ |

S2-03    Auth Service with SHA-256 Password Hashing

Summary:

auth_service.dart — register() validates inputs, checks email/username uniqueness against the DB, hashes the password with SHA-256 via AppHelpers.hashPassword(), then inserts the user row. login() fetches the user by email and compares the hash. All failures raise a typed AuthException.

Details:

SHA-256 hashing via the crypto package — password never stored in plaintext.

Duplicate email check: queries UserRepository.findByEmail() before insert.

Duplicate username check: queries UserRepository.findByUsername() before insert.

Typed errors: AuthException with code fields (email_taken, username_taken, invalid_credentials).

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Register user, inspect users table in DB | password_hash is 64-char hex SHA-256, not plaintext | PASS ✅ |
| 2 | Attempt to register with a duplicate email | AuthException code email_taken thrown | PASS ✅ |
| 3 | Login with correct email and password | Returns UserModel with all fields populated correctly | PASS ✅ |
| 4 | Login with wrong password for existing user | AuthException code invalid_credentials thrown | PASS ✅ |

S2-04    Session Persistence via SharedPreferences

Summary:

On successful login or registration, the userId integer is persisted to SharedPreferences (key: userId). SplashScreen calls AuthProvider.restoreSession() on every launch to re-hydrate currentUser from the database. Logout clears the key.

Details:

Key userId stored/retrieved via SharedPreferences.getString / setString.

restoreSession(): reads userId → UserRepository.findById() → sets currentUser.

logout(): removes userId key, nulls currentUser, notifies listeners.

Corrupted / missing key handled gracefully — falls back to /login.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Log in, kill and relaunch app | Splash screen routes directly to /dashboard (session restored) | PASS ✅ |
| 2 | Tap logout button | SharedPreferences userId key removed | PASS ✅ |
| 3 | Relaunch app after logout | Splash routes to /login | PASS ✅ |
| 4 | Manually delete userId from prefs, relaunch | App falls back to /login gracefully, no crash | PASS ✅ |

S2-05    Profile Setup Screen (Post-Registration)

Summary:

profile_setup_screen.dart — optional onboarding form shown immediately after successful registration. Fields: avatar (image_picker camera/gallery), bio (char-limited), school, course, year level dropdown. Provides both "Skip" and "Save & Continue" actions, both routing to /dashboard.

Details:

Avatar picker: bottom sheet with Camera and Gallery options via image_picker.

Image cropped to 512×512px at 85% quality before storing local path.

Bio limited to AppConstants.maxBioLength characters with live counter.

Year level dropdown: 1st Year, 2nd Year, 3rd Year, 4th Year, Graduate.

Persisted via ProfileService.updateProfile() → AuthProvider.updateCurrentUser().

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Complete registration flow | Automatically routed to /profile-setup | PASS ✅ |
| 2 | Tap avatar circle area | Bottom sheet shows Camera / Gallery options | PASS ✅ |
| 3 | Select image from gallery | Avatar thumbnail updates in-screen immediately | PASS ✅ |
| 4 | Tap "Skip" | Navigates to /dashboard; no profile data saved to DB | PASS ✅ |
| 5 | Fill all fields and tap "Save & Continue" | Profile saved to DB; navigates to /dashboard | PASS ✅ |

S2-06    Form Validators (AppValidators)

Summary:

lib/core/utils/validators.dart — static validator functions used by both the Registration and Profile Setup screens. Covers email (regex), username (min length, no spaces), password (min 8 chars, ≥1 letter + ≥1 digit), and confirmPassword (must match).

Details:

validateEmail: regex pattern check for standard email format.

validateUsername: 3–50 chars, alphanumeric + underscore only.

validatePassword: ≥8 chars, must contain at least one letter and one digit.

validateConfirmPassword: string equality check against the original password.

All validators return null on success or an error String on failure (Flutter Form API).

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Enter password "abc" | "Password must be at least 8 characters" error shown | PASS ✅ |
| 2 | Enter password "abcdefgh" (no digit) | "Must contain at least one letter and one digit" error | PASS ✅ |
| 3 | Enter password "Abcdef1!" | No validation error shown | PASS ✅ |
| 4 | Confirm password "Different1" vs password "Abcdef1!" | "Passwords do not match" error shown | PASS ✅ |
| 5 | Enter username with spaces e.g. "my name" | Inline validation error appears immediately | PASS ✅ |

S2-07    Dark / Light Theme Toggle with Persistence

Summary:

ThemeProvider persists ThemeMode (light / dark / system) to SharedPreferences key themeMode. ThemeProvider.load() is called before runApp() in main() to prevent a flash of wrong theme on launch. toggleDarkMode() cycles between light and dark; setThemeMode() allows explicit selection.

Details:

load() called synchronously before runApp() — theme applied at first frame.

Persisted value: "light", "dark", or "system" string in SharedPreferences.

Reactive: notifyListeners() fires on every theme change so MaterialApp.router rebuilds.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Default app launch (no stored preference) | Theme follows system OS setting | PASS ✅ |
| 2 | Call ThemeProvider.toggleDarkMode() | UI switches to dark theme immediately | PASS ✅ |
| 3 | Kill and relaunch app after toggle | Dark mode persists; no flash of light theme | PASS ✅ |
| 4 | Call setThemeMode(ThemeMode.light) | UI switches back to light theme correctly | PASS ✅ |

S2-08    Dashboard Screen with Personalised Greeting & Stat Cards

Summary:

dashboard_screen.dart — Shows a personalised greeting using AuthProvider.currentUser (falls back to username if full name is absent). Includes a welcome card with the app tagline and a 2×2 stat card grid (Portfolios, Projects, Skills, Education — all count 0 pending Sprint 3 CRUD implementation).

Details:

Greeting: "Hello, {fullName}! 👋" with username fallback.

Welcome card: primary colour background, white text, app tagline.

Stat grid: 2 columns, 4 cards, each with icon, label, and count badge.

Notification bell icon in AppBar (stub for Sprint 4).

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Log in as user with full name "Juan dela Cruz" | AppBar shows "Hello, Juan dela Cruz! 👋" | PASS ✅ |
| 2 | Log in as user with no full name set | AppBar greeting uses username as fallback | PASS ✅ |
| 3 | Observe stat grid | 4 cards visible: Portfolios 0, Projects 0, Skills 0, Education 0 | PASS ✅ |
| 4 | Scroll dashboard content | Smooth scroll; all cards and sections render without overflow | PASS ✅ |

S2-09    Profile Screen with User Data Display & Logout

Summary:

profile_screen.dart — Shows the authenticated user's avatar initial circle, full name, and email address from AuthProvider.currentUser. AppBar contains a logout IconButton that calls AuthProvider.logout() then navigates to /login.

Details:

CircleAvatar displays the first character of fullName or username, uppercase.

Avatar radius: 48 logical pixels with primary colour background.

Logout: awaits AuthProvider.logout(), then calls context.go("/login").

Null-safe: shows PlaceholderTabBody if currentUser is null.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Navigate to Profile tab after login | User name initial shown in CircleAvatar, name and email displayed | PASS ✅ |
| 2 | Verify displayed name and email | Matches the registered user's data exactly | PASS ✅ |
| 3 | Tap logout icon button | AuthProvider.currentUser becomes null; routed to /login | PASS ✅ |
| 4 | After logout, press Android back button | Cannot navigate back to dashboard (session cleared) | PASS ✅ |

S2-10    Repository Layer — 8 Repository Classes

Summary:

Implemented 8 typed repository classes each wrapping DatabaseService with parameterised SQL CRUD operations: UserRepository, PortfolioRepository, ProjectRepository, SkillRepository, EducationRepository, ExperienceRepository, CertificationRepository, ContactRepository. No raw string concatenation used for user data — all values passed as ? parameters.

Details:

UserRepository: findByEmail(), findByUsername(), findById(), create(), update().

All other repositories: create(), findAllByUser(), findById(), update(), delete().

Parameterised queries only — SQL injection not possible.

Each repository is injected into its respective Service via constructor injection.

Test Steps (Jira Acceptance Criteria):

| Step | Action | Expected Result | Result |
| --- | --- | --- | --- |
| 1 | Call UserRepository.create(user) | Row inserted; AUTOINCREMENT id returned and set on model | PASS ✅ |
| 2 | Call UserRepository.findByEmail("test@test.com") | Returns matching UserModel, or null if not found | PASS ✅ |
| 3 | Call UserRepository.findByUsername("taken") | Returns existing UserModel if username is in use | PASS ✅ |
| 4 | Audit SQL for string concatenation | Zero instances of user data concatenated into SQL strings | PASS ✅ |

# Overall Sprint Coverage Summary

| Sprint | Tasks Completed | Key Features Delivered |
| --- | --- | --- |
| Sprint 1 | 9 Tasks | Clean architecture scaffold, SQLite schema (10 tables), Material 3 light/dark theme, GoRouter with auth guard, Splash screen with DB init, 5-tab navigation with IndexedStack, placeholder tab screens, 10 typed data models, smoke/widget test. |
| Sprint 2 | 10 Tasks | Registration & Login screens with real-time validation, SHA-256 auth service, session persistence via SharedPreferences, post-registration profile setup with image picker, AppValidators utility, dark/light theme toggle & persistence, personalised dashboard, profile screen with logout, 8 parameterised repository classes. |
| Total | 19 Tasks | Full offline-first authentication flow, clean 3-layer architecture, SOLID-compliant design, Material 3 theming, SQLite-backed local persistence, GoRouter navigation with auth guards, all screens and providers wired and tested. |

All 19 tasks across Sprint 1 and Sprint 2 have been implemented, reviewed, and verified on the develop branch. The codebase follows SOLID principles, clean architecture, and Flutter/Dart best practices.