# PortFolioPH

Sprint 1 & Sprint 2 — Combined Implementation Report

Build your portfolio, own your future.

Developer:   Mark Leannie Gacutno

Project:   PortFolioPH – Offline-first Portfolio Builder

Sprints:   Sprint 1 (Week 1)  +  Sprint 2 (Week 2)

Date:   March 5, 2026

Total Points:   64 story points (32 + 32)

Repository:   https://github.com/auzcee/PortFolioPHH

Status:   ✅ BOTH SPRINTS COMPLETE

# Table of Contents

1.    Project Overview

2.    Sprint 1 – Core Setup & Architecture

2.1   Sprint 1 Summary

2.2   Sprint 1 Task Breakdown (Developer Discussion)

2.3   Sprint 1 Architecture & Schema

2.4   Sprint 1 Definition of Done

2.5   Sprint 1 Test Evidence (Screenshots)

3.    Sprint 2 – Authentication & User Setup

3.1   Sprint 2 Summary

3.2   Sprint 2 Task Breakdown (Developer Discussion)

3.3   Sprint 2 Bug Fixes

3.4   Sprint 2 Definition of Done

3.5   Sprint 2 Test Evidence (Screenshots)

4.    Combined Tech Stack

5.    Sprint Roadmap

6.    Risks & Mitigations

7.    Sign-Off

# 1. Project Overview

PortFolioPH is an offline-first Flutter application designed for Filipino students and fresh graduates to create, manage, and showcase professional digital portfolios directly from their devices — no internet connection required for core features.

| Property | Value |
| --- | --- |
| Application Name | PortFolioPH |
| Platform | Android (API 26–34) + Web (Flutter web dev mode) |
| Architecture | Clean Architecture + Provider (ChangeNotifier) |
| State Management | Provider only (ChangeNotifier) |
| Database | SQLite via sqflite (native) / sqflite_common_ffi_web (web) |
| Routing | GoRouter 14+ |
| Theme | Material 3, light + dark, primary #0D47A1 |
| Session | SharedPreferences (userId integer key) |
| Password Security | SHA-256 hashing via crypto package |
| Sprints Covered | Sprint 1 (Foundation) + Sprint 2 (Authentication) |

# 2. Sprint 1 – Core Setup & Architecture

## 2.1  Sprint 1 Summary

Sprint 1 establishes the entire technical foundation of PortFolioPH. No visible product features are shipped to end-users in this sprint — the goal is a solid, production-grade scaffold that every future sprint builds on. By the end of Sprint 1 the app launches, opens the SQLite database, checks for a saved session, and navigates to the appropriate screen.

| Property | Value |
| --- | --- |
| Epic | EPIC-001 – Core Setup & Architecture |
| Sprint | Sprint 1 (Week 1) |
| Story Points | 32 hours |
| Status | ✅ COMPLETE |
| Files Created | 25+ source files |
| DB Tables | 10 (SQLite, FK enforced) |
| Key Output | App launches, DB opens, Splash → Login routing works |

| Story ID | Title | Status | Effort |
| --- | --- | --- | --- |
| STORY-001 | Flutter Project Initialisation & Package Setup | ✅ Done | 2 hrs |
| STORY-002 | Clean Architecture Folder Structure | ✅ Done | 3 hrs |
| STORY-003 | SQLite DatabaseService & Schema (10 tables) | ✅ Done | 5 hrs |
| STORY-004 | AppConstants & AppTheme (Material 3) | ✅ Done | 3 hrs |
| STORY-005 | GoRouter Setup with All Named Routes | ✅ Done | 4 hrs |
| STORY-006 | Bottom Navigation Scaffold + Placeholder Tabs (5) | ✅ Done | 4 hrs |
| STORY-007 | Splash Screen with Session Check | ✅ Done | 4 hrs |
| STORY-008 | GitHub Setup, Android Permissions & Integration | ✅ Done | 4 hrs |
| STORY-009 | Sprint 1 Documentation & Handover | ✅ Done | 3 hrs |

## 2.2  Sprint 1 Task Breakdown — Developer Discussion

### STORY-001  Flutter Project Initialisation & Package Setup

| Task ID | STORY-001 |
| --- | --- |
| Title | Flutter Project Initialisation & Package Setup |
| Estimate | 2 hrs |
| Status | ✅ Done |

User Story:  AS A developer I WANT a clean Flutter project with all required dependencies SO THAT every team member starts from an identical baseline.

🛠  Developer Implementation Notes:

Ran `flutter create portfolioph` targeting Android API 26–34 (minSdk=26, targetSdk=34) and enabled web + desktop runners for flexibility.

Edited pubspec.yaml to add 13 production dependencies: provider, go_router, sqflite, path_provider, path, shared_preferences, permission_handler, crypto, image_picker, cached_network_image, intl, uuid, flutter_svg.

Declared asset directories assets/images/ and assets/icons/ in flutter/assets section.

Ran `flutter pub get` and verified 0 solver conflicts. Committed pubspec.lock so dependency versions are reproducible.

Configured analysis_options.yaml with flutter_lints and added project-specific lint rules (prefer_final_fields, avoid_print, etc.).

✅  Acceptance Criteria:

`flutter pub get` exits with code 0, no solver conflicts.

All 13 production packages appear in pubspec.lock.

assets/images/ and assets/icons/ directories exist.

`flutter analyze` reports 0 errors on a fresh checkout.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: STORY-001: pubspec.yaml dependencies ]
   → Screenshot of pubspec.yaml showing all dependencies listed

JIRA ATTACHMENT PLACEHOLDER Label : STORY-001: pubspec.yaml dependencies Description: Screenshot of pubspec.yaml showing all dependencies listed How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: STORY-001: flutter pub get output ]
   → Terminal output showing successful pub get with package list

JIRA ATTACHMENT PLACEHOLDER Label : STORY-001: flutter pub get output Description: Terminal output showing successful pub get with package list How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### STORY-002  Clean Architecture Folder Structure

| Task ID | STORY-002 |
| --- | --- |
| Title | Clean Architecture Folder Structure |
| Estimate | 3 hrs |
| Status | ✅ Done |

User Story:  AS A developer I WANT a strictly enforced folder structure SO THAT presentation, domain, and data concerns never bleed into each other.

🛠  Developer Implementation Notes:

Designed a three-layer folder hierarchy under lib/: core/ (constants, exceptions, router, theme, utils), data/ (datasources, models, repositories, services), and presentation/ (providers, screens, widgets).

Created all placeholder .dart files with header comments explaining each layer's responsibility, so the structure is self-documenting.

Enforced the rule: presentation/ imports only from presentation/providers and core/; data/ never imports presentation/; core/ imports nothing from data/ or presentation/.

Screens are grouped by feature (auth/, dashboard/, portfolio/) rather than by type (all screens in one flat folder) to support scaling.

✅  Acceptance Criteria:

lib/ contains exactly three top-level subdirectories: core/, data/, presentation/.

No cross-layer import violations (presentation → data skipping repositories).

Every directory has at least one .dart file with a purpose-explaining header comment.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: STORY-002: Folder structure in VS Code Explorer ]
   → VS Code file explorer side panel showing the full lib/ tree

JIRA ATTACHMENT PLACEHOLDER Label : STORY-002: Folder structure in VS Code Explorer Description: VS Code file explorer side panel showing the full lib/ tree How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### STORY-003  SQLite DatabaseService & Schema (10 tables)

| Task ID | STORY-003 |
| --- | --- |
| Title | SQLite DatabaseService & Schema (10 tables) |
| Estimate | 5 hrs |
| Status | ✅ Done |

User Story:  AS A developer I WANT a fully normalised SQLite schema created once on app install SO THAT all repositories have stable, typed tables to read/write.

🛠  Developer Implementation Notes:

Implemented DatabaseService as a Dart singleton (factory constructor + static _instance). A single shared instance guarantees only one DB connection exists at runtime.

getDatabase() uses lazy initialisation (_database ??= await _open()) so the DB is only opened on first use, not at import time.

Registered `PRAGMA foreign_keys = ON` in _onConfigure() — this runs on every connection open, ensuring FK constraints are enforced across the app lifecycle.

_onCreate() calls _runMigration1() which wraps all 10 CREATE TABLE statements in a single db.batch() call. Batch is committed atomically — either all tables exist or none do.

Defined an _onUpgrade() switch/case framework ready for v2+ migrations. Future sprints add `case 2: await _runMigration2(db); break;` without touching existing code.

Created 10 tables: users, portfolios, projects, skills, education, work_experience, certifications, contacts, theme_settings, app_settings.

All timestamps stored as ISO-8601 TEXT columns for portability. Booleans stored as INTEGER 0/1 (SQLite has no BOOLEAN type).

Added 7 performance indexes on the most-queried foreign keys (e.g., idx_portfolios_user_id, idx_projects_portfolio_id).

✅  Acceptance Criteria:

App cold-start creates portfolioph.db with exactly 10 tables.

PRAGMA foreign_keys returns 1 on every connection.

Dropping one table and rerunning onCreate re-creates all 10 atomically.

`flutter analyze` reports 0 warnings on database_service.dart.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: STORY-003: DB Schema diagram ]
   → ERD or table list showing all 10 tables and their columns

JIRA ATTACHMENT PLACEHOLDER Label : STORY-003: DB Schema diagram Description: ERD or table list showing all 10 tables and their columns How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: STORY-003: DatabaseService code structure ]
   → Screenshot of database_service.dart open in editor showing _runMigration1

JIRA ATTACHMENT PLACEHOLDER Label : STORY-003: DatabaseService code structure Description: Screenshot of database_service.dart open in editor showing _runMigration1 How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### STORY-004  AppConstants & AppTheme (Material 3)

| Task ID | STORY-004 |
| --- | --- |
| Title | AppConstants & AppTheme (Material 3) |
| Estimate | 3 hrs |
| Status | ✅ Done |

User Story:  AS A developer I WANT all design tokens in one place SO THAT zero magic numbers or hardcoded colours appear anywhere else in the codebase.

🛠  Developer Implementation Notes:

Created AppConstants as an `abstract final class` (cannot be instantiated). Every constant is a `static const` — compile-time resolved, zero runtime cost.

Grouped constants into logical sections: db (dbName, dbVersion), session (prefUserId, prefThemeMode), brand (primaryColor, accentColor, errorColor), typography (fontSizeXs→fontSizeDisplay), spacing (spacingXs=4 → spacingXxl=48), radius, elevation, animation, navigation, validation.

AppTheme provides two static getters: AppTheme.light and AppTheme.dark. Both use `useMaterial3: true` with ColorScheme.fromSeed().

A shared private `_buildTextTheme()` method is called by both themes to ensure identical type scale — no duplication.

Styled all component themes centrally: AppBarTheme, BottomNavigationBarTheme, ElevatedButtonTheme, TextButtonTheme, InputDecorationTheme (with uniform border radius), CardTheme, DividerTheme.

✅  Acceptance Criteria:

grep for any hex color literal (e.g. 0xFF or Color(0x)) outside app_constants.dart returns 0 results.

Light and dark themes render correctly on first launch and after toggle.

All spacing/radius values reference AppConstants — no raw integer literals in widget files.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: STORY-004: Light theme render ]
   → Screenshot of app running in Light mode showing brand colours

JIRA ATTACHMENT PLACEHOLDER Label : STORY-004: Light theme render Description: Screenshot of app running in Light mode showing brand colours How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: STORY-004: Dark theme render ]
   → Screenshot of app running in Dark mode

JIRA ATTACHMENT PLACEHOLDER Label : STORY-004: Dark theme render Description: Screenshot of app running in Dark mode How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### STORY-005  GoRouter Setup with All Named Routes

| Task ID | STORY-005 |
| --- | --- |
| Title | GoRouter Setup with All Named Routes |
| Estimate | 4 hrs |
| Status | ✅ Done |

User Story:  AS A developer I WANT all routes declared centrally with an auth guard SO THAT navigation is predictable and unauthenticated users cannot reach protected screens.

🛠  Developer Implementation Notes:

Created AppRoutes abstract final class enumerating all route path constants: splash (/), login (/login), register (/register), dashboard (/dashboard), plus placeholder routes for Sprint 3–6.

AppRouter.create(AuthProvider authProvider) is a factory method (not a widget) that builds and returns a GoRouter instance. Keeping the router creation outside the widget tree prevents accidental recreation on rebuilds.

The redirect callback checks authProvider.isAuthenticated and the current location. Unauthenticated users on protected routes → /login. Authenticated users on auth-only routes (/login, /register) → /dashboard. The splash route (/) bypasses the guard entirely.

debugLogDiagnostics: true left enabled during development so route transitions are visible in the console.

GoRouter is created once in _RouterScopeState.initState() via AppRouter.create(context.read<AuthProvider>()) to avoid recreation on every build.

✅  Acceptance Criteria:

Navigating to /dashboard while logged out redirects to /login.

Navigating to /login while logged in redirects to /dashboard.

/ (splash) always loads regardless of auth state.

All route name constants in AppRoutes are used — no hardcoded strings in navigation calls.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: STORY-005: Router redirect flow ]
   → Console log showing GoRouter debug output on app launch and login

JIRA ATTACHMENT PLACEHOLDER Label : STORY-005: Router redirect flow Description: Console log showing GoRouter debug output on app launch and login How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### STORY-006  Bottom Navigation Scaffold + Placeholder Tabs

| Task ID | STORY-006 |
| --- | --- |
| Title | Bottom Navigation Scaffold + Placeholder Tabs |
| Estimate | 4 hrs |
| Status | ✅ Done |

User Story:  AS A user I WANT a 5-tab bottom navigation bar SO THAT I can switch between Home, Portfolio, Resume, Skills, and Profile without losing my scroll position.

🛠  Developer Implementation Notes:

MainScaffold wraps an IndexedStack of 5 children. IndexedStack keeps all tab widgets alive (not disposed on switch), preserving scroll position, loaded data, and text field state.

NavigationProvider (ChangeNotifier) stores _currentIndex. MainScaffold reads it with context.watch<NavigationProvider>() — only the BottomNavigationBar and IndexedStack rebuild, not the whole scaffold.

Each of the 5 placeholder tab bodies shows a centred icon + label + "Coming in Sprint N" message using the shared PlaceholderTabBody widget — avoiding copy-paste across 5 screens.

Tab icons use Icons.home_outlined, Icons.work_outline, Icons.article_outlined, Icons.stars_outlined, Icons.person_outline to signal purpose clearly.

✅  Acceptance Criteria:

Tapping each tab switches the visible body without losing state in other tabs.

Active tab icon/label highlights in primary colour.

PlaceholderTabBody renders for all 5 tabs with correct names.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: STORY-006: Bottom nav bar rendering ]
   → Screenshot of the main scaffold with all 5 bottom navigation tabs visible

JIRA ATTACHMENT PLACEHOLDER Label : STORY-006: Bottom nav bar rendering Description: Screenshot of the main scaffold with all 5 bottom navigation tabs visible How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: STORY-006: Tab state preserved ]
   → Two screenshots showing scroll position preserved when switching tabs

JIRA ATTACHMENT PLACEHOLDER Label : STORY-006: Tab state preserved Description: Two screenshots showing scroll position preserved when switching tabs How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### STORY-007  Splash Screen with Session Check

| Task ID | STORY-007 |
| --- | --- |
| Title | Splash Screen with Session Check |
| Estimate | 4 hrs |
| Status | ✅ Done |

User Story:  AS A returning user I WANT the app to auto-login from a saved session SO THAT I do not need to enter credentials on every launch.

🛠  Developer Implementation Notes:

SplashScreen uses a single AnimationController (600ms) to fade in the logo and tagline using FadeTransition — lightweight, no heavy animation libraries needed.

WidgetsBinding.addPostFrameCallback schedules _init() to run after the first frame is rendered. This prevents "setState during build" errors by ensuring the widget tree exists before navigation is triggered.

_init() uses Future.wait([DatabaseService().open(), Future.delayed(splashDuration)]) — both the DB open and the minimum 3-second display run in parallel. The user always sees the splash for at least 3 seconds, but DB time does not add to it.

After Future.wait completes, calls context.read<AuthProvider>().restoreSession(). This reads the stored userId from SharedPreferences and loads the matching UserModel from SQLite. If found, navigates to /dashboard; if not, navigates to /login.

Error handling: the entire _init() is wrapped in try/catch. If anything fails (DB corrupt, preferences unreadable), the app gracefully routes to /login rather than crashing.

✅  Acceptance Criteria:

App shows splash logo for ≥3 seconds on every launch.

On fresh install: /login is shown after splash.

On returning user: /dashboard is shown after splash without entering credentials.

DB open error → splash still transitions to /login (no white screen crash).

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: STORY-007: Splash screen ]
   → Screenshot of the splash screen showing the logo and tagline animated in

JIRA ATTACHMENT PLACEHOLDER Label : STORY-007: Splash screen Description: Screenshot of the splash screen showing the logo and tagline animated in How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: STORY-007: Auto-login flow ]
   → Screenshot sequence: splash → dashboard (returning user session restored)

JIRA ATTACHMENT PLACEHOLDER Label : STORY-007: Auto-login flow Description: Screenshot sequence: splash → dashboard (returning user session restored) How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### STORY-008  Android Permissions & Integration Test

| Task ID | STORY-008 |
| --- | --- |
| Title | Android Permissions & Integration Test |
| Estimate | 4 hrs |
| Status | ✅ Done |

User Story:  AS A developer I WANT all required Android permissions declared and a passing integration test SO THAT the app can be submitted to QA.

🛠  Developer Implementation Notes:

Added CAMERA, READ_EXTERNAL_STORAGE (maxSdkVersion=32), WRITE_EXTERNAL_STORAGE (maxSdkVersion=29), READ_MEDIA_IMAGES (minSdkVersion=33), and INTERNET to AndroidManifest.xml. The maxSdkVersion/minSdkVersion attributes ensure each permission is only requested on the correct Android API range.

Ran `flutter analyze` and resolved all linting warnings before creating the first full integration run (Splash → Login visible on emulator).

Verified app builds for Android debug APK with `flutter build apk --debug` — 0 Gradle errors.

✅  Acceptance Criteria:

AndroidManifest.xml contains all 5 permission declarations with correct API guards.

`flutter build apk --debug` exits with code 0.

`flutter analyze` reports 0 errors and 0 warnings.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: STORY-008: flutter analyze output ]
   → Terminal showing `flutter analyze` with 0 issues

JIRA ATTACHMENT PLACEHOLDER Label : STORY-008: flutter analyze output Description: Terminal showing `flutter analyze` with 0 issues How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: STORY-008: Splash screen on emulator ]
   → Android emulator screenshot showing the splash screen running

JIRA ATTACHMENT PLACEHOLDER Label : STORY-008: Splash screen on emulator Description: Android emulator screenshot showing the splash screen running How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

## 2.3  Sprint 1 Architecture & Database Schema

Layer diagram after Sprint 1:

┌────────────────────────────────────────────────────────┐
│               PRESENTATION LAYER                        │
│  Screens (Splash, Login shell, Register shell)          │
│  Providers: ThemeProvider, NavigationProvider,          │
│             UserProvider (Sprint 1), PortfolioProvider  │
│  GoRouter  ◄── AppRouter.create(UserProvider)           │
└────────────────────────┬───────────────────────────────┘
                         │
┌────────────────────────▼───────────────────────────────┐
│                  DATA LAYER                             │
│  8 Repositories  ───►  DatabaseService (Singleton)     │
│                               │                         │
│                       SQLite DB (10 tables, v1)         │
└────────────────────────────────────────────────────────┘
  Session: SharedPreferences (userId, themeMode)

### Database Schema

| # | Table | PK | FK | Key Columns |
| --- | --- | --- | --- | --- |
| 1 | users | id AI | — | username UNIQUE, email UNIQUE, password_hash |
| 2 | portfolios | id AI | users CASCADE | is_public, template_id, custom_url |
| 3 | projects | id AI | portfolios + users | tech_stack, is_featured, sort_order |
| 4 | skills | id AI | users CASCADE | category, level, years_of_experience |
| 5 | education | id AI | users CASCADE | institution, degree, field_of_study, is_current |
| 6 | work_experience | id AI | users CASCADE | company, job_title, employment_type, is_current |
| 7 | certifications | id AI | users CASCADE | issuing_organization, credential_id, does_expire |
| 8 | contacts | id AI | users CASCADE | platform, url, display_label, sort_order |
| 9 | theme_settings | id AI | users CASCADE | theme_mode TEXT, primary_color_hex |
| 10 | app_settings | id AI | users CASCADE | setting_key, setting_value UNIQUE(user_id,key) |

## 2.4  Sprint 1 Definition of Done

✅  pubspec.yaml — all 13 deps present; flutter pub get = 0 errors.

✅  lib/ follows Clean Architecture scaffold exactly.

✅  DatabaseService singleton opens SQLite, creates 10 tables atomically.

✅  PRAGMA foreign_keys = ON enforced on every connection.

✅  AppConstants — zero magic numbers in any other file.

✅  AppTheme — Material 3, light + dark, brand colours.

✅  AppRouter — GoRouter with auth guard, all named routes.

✅  main.dart — MultiProvider + MaterialApp.router wired correctly.

✅  Splash fade animation, DB open, session check, redirect logic.

✅  MainScaffold — IndexedStack 5 tabs, NavigationProvider driven.

✅  AndroidManifest.xml — 5 permissions with API guards.

✅  flutter analyze — 0 errors, 0 warnings.

## 2.5  Sprint 1 Test Evidence

The following screenshots should be attached to the corresponding Jira tasks as test evidence.

📷  [ SCREENSHOT: Sprint 1 – App Launch (Splash Screen) ]
   → Emulator/browser showing the PortFolioPH splash with logo fading in and tagline visible.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint 1 – App Launch (Splash Screen) Description: Emulator/browser showing the PortFolioPH splash with logo fading in and tagline visible. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint 1 – Splash → Login Redirect (No Session) ]
   → Screenshot sequence: splash finishes loading → LoginScreen appears (fresh install).

JIRA ATTACHMENT PLACEHOLDER Label : Sprint 1 – Splash → Login Redirect (No Session) Description: Screenshot sequence: splash finishes loading → LoginScreen appears (fresh install). How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint 1 – Splash → Dashboard Redirect (With Session) ]
   → Screenshot sequence: splash finishes loading → DashboardScreen (user was logged in).

JIRA ATTACHMENT PLACEHOLDER Label : Sprint 1 – Splash → Dashboard Redirect (With Session) Description: Screenshot sequence: splash finishes loading → DashboardScreen (user was logged in). How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint 1 – Bottom Navigation (All 5 Tabs) ]
   → Screenshot showing the MainScaffold with all 5 tabs in the bottom nav bar.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint 1 – Bottom Navigation (All 5 Tabs) Description: Screenshot showing the MainScaffold with all 5 tabs in the bottom nav bar. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint 1 – Dark Mode vs Light Mode ]
   → Side-by-side or two separate screenshots showing light and dark theme rendering.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint 1 – Dark Mode vs Light Mode Description: Side-by-side or two separate screenshots showing light and dark theme rendering. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint 1 – flutter analyze 0 issues ]
   → Terminal window showing `flutter analyze` output with "No issues found!" or 0 errors.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint 1 – flutter analyze 0 issues Description: Terminal window showing `flutter analyze` output with "No issues found!" or 0 errors. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint 1 – flutter build apk debug success ]
   → Terminal showing successful APK build with file size and path.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint 1 – flutter build apk debug success Description: Terminal showing successful APK build with file size and path. How to use : Attach this image to the corresponding Jira task as test evidence.

# 3. Sprint 2 – Authentication & User Setup

## 3.1  Sprint 2 Summary

Sprint 2 delivers the complete authentication layer and initial user-profile flow. Users can register a new account, set up their profile avatar/bio, and log in. Sessions persist across app restarts via SharedPreferences. Two critical bugs discovered during testing were identified and resolved within the sprint: premature form validation errors on the register screen, and SQLite unavailability when running on Flutter web.

| Property | Value |
| --- | --- |
| Epic | EPIC-002 – Authentication & User Setup |
| Sprint | Sprint 2 (Week 2) |
| Story Points | 32 hours |
| Status | ✅ COMPLETE |
| New Files | 6 (AuthException, AuthService, ProfileService, AuthProvider, ProfileSetupScreen, validators.dart, date_formatter.dart) |
| Updated Files | 8 (RegisterScreen, LoginScreen, DashboardScreen, ProfileScreen, SplashScreen, AppRouter, main.dart, DatabaseService) |
| Bug Fixes | 2 (Form validation timing, Web SQLite support) |
| Key Output | Full flow: Register → Profile Setup → Dashboard → Logout → Login |

| Task # | Title | Status | Effort |
| --- | --- | --- | --- |
| S2-01 | AuthException typed exception class | ✅ Done | 1 h |
| S2-02 | AuthService.register() — validate, hash, INSERT | ✅ Done | 3 h |
| S2-03 | AuthService.login() — findByEmail + SHA-256 compare | ✅ Done | 2 h |
| S2-04 | AuthProvider ChangeNotifier | ✅ Done | 3 h |
| S2-05 | RegisterScreen — full 5-field form w/ real-time validation | ✅ Done | 4 h |
| S2-06 | LoginScreen — wired to AuthProvider | ✅ Done | 2 h |
| S2-07 | ProfileService — getProfile, updateProfile, updateAvatar | ✅ Done | 2 h |
| S2-08 | ProfileSetupScreen — avatar, bio, school, year level | ✅ Done | 3 h |
| S2-09 | DashboardScreen — greeting + stat cards + quick actions | ✅ Done | 3 h |
| S2-10 | Session persistence & restoreSession() | ✅ Done | 2 h |
| S2-11 | AppValidators + AppDateFormatter utility classes | ✅ Done | 2 h |
| BUG-01 | FIX: Register form premature validation errors | ✅ Fixed | 1 h |
| BUG-02 | FIX: Registration fails on Flutter web (no SQLite) | ✅ Fixed | 3 h |

## 3.2  Sprint 2 Task Breakdown — Developer Discussion

### S2-01  AuthException Typed Exception Class

| Task ID | S2-01 |
| --- | --- |
| Title | AuthException Typed Exception Class |
| Estimate | 1 hr |
| Status | ✅ Done |

User Story:  AS A developer I WANT a typed auth exception SO THAT UI layers can display specific error messages without parsing generic exception strings.

🛠  Developer Implementation Notes:

Created lib/core/exceptions/auth_exception.dart with `class AuthException implements Exception`.

Two fields: `message` (required String) and `code` (optional String). The code field carries machine-readable identifiers like "email_taken", "invalid_credentials", "insert_failed" — allowing UI to branch on specific failure modes if needed.

Both fields are final (immutable). The class is `const`-constructible for efficiency.

AuthService throws typed AuthException everywhere; AuthProvider catches it specifically in the first catch block. The second `catch (e)` handles unexpected exceptions — this two-tier pattern ensures AuthException messages always surface correctly.

✅  Acceptance Criteria:

AuthException can be constructed as `const AuthException("msg", code: "code")`.

AuthProvider.register() catch block displays e.message (not a generic string) when AuthException is thrown.

No `catch (e)` swallows an AuthException (verified by code review).

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-01: AuthException class code ]
   → Screenshot of auth_exception.dart open in editor

JIRA ATTACHMENT PLACEHOLDER Label : S2-01: AuthException class code Description: Screenshot of auth_exception.dart open in editor How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-02  AuthService.register() — Validate, Hash, INSERT

| Task ID | S2-02 |
| --- | --- |
| Title | AuthService.register() — Validate, Hash, INSERT |
| Estimate | 3 hrs |
| Status | ✅ Done |

User Story:  AS A new user I WANT to create an account with a unique username and email SO THAT my data is saved securely.

🛠  Developer Implementation Notes:

AuthService.register() takes username, email, password (all required) and fullName (optional). All parameters are received pre-validated by the form; the service also runs server-side guards.

Field-level guards (blank checks) run first and throw AuthException immediately. This prevents unnecessary DB calls.

Two async uniqueness checks run sequentially: findByEmail() then findByUsername(). Both query the SQLite DB using parameterised WHERE clauses — no string interpolation.

Password is hashed with AppHelpers.hashPassword(password) — which calls SHA-256 from the crypto package and returns a hex string. The plain-text password is never stored or returned.

A new UserModel is built with all fields normalised (email.trim().toLowerCase(), username.trim()) and createdAt/updatedAt stamped with AppHelpers.nowIso().

UserRepository.insert() runs inside a try/catch. Any DB-level failure (constraint violation, disk full) is caught and rethrown as `AuthException(code: "insert_failed")`.

✅  Acceptance Criteria:

Registering with an existing email throws AuthException(code: "email_taken").

Registering with an existing username throws AuthException(code: "username_taken").

The stored password_hash is a 64-character hex string, never the plaintext.

Registered user's email is stored in lowercase.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-02: AuthService.register() code ]
   → Screenshot of auth_service.dart register() method open in editor

JIRA ATTACHMENT PLACEHOLDER Label : S2-02: AuthService.register() code Description: Screenshot of auth_service.dart register() method open in editor How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-02: Successful registration in DB ]
   → SQLite browser or debug print showing inserted user row with hashed password

JIRA ATTACHMENT PLACEHOLDER Label : S2-02: Successful registration in DB Description: SQLite browser or debug print showing inserted user row with hashed password How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-03  AuthService.login() — findByEmail + SHA-256 Compare

| Task ID | S2-03 |
| --- | --- |
| Title | AuthService.login() — findByEmail + SHA-256 Compare |
| Estimate | 2 hrs |
| Status | ✅ Done |

User Story:  AS A returning user I WANT to log in with my email and password SO THAT I can access my portfolio data.

🛠  Developer Implementation Notes:

login() calls UserRepository.findByEmail() which performs a case-insensitive lookup (email stored normalised). Returns null if not found.

On null result, throws AuthException("Invalid email or password.", code: "invalid_credentials") — the SAME message used when the password is wrong. This prevents email enumeration attacks: an attacker cannot determine whether an email is registered by observing different error messages.

On a found user, re-hashes the input password with AppHelpers.hashPassword() and compares to the stored hash using `!=` equality. If they differ, same generic AuthException is thrown.

On match, returns the full UserModel. The caller (AuthProvider) then persists the session.

✅  Acceptance Criteria:

login() with wrong email: throws AuthException("Invalid email or password.").

login() with correct email but wrong password: same message (no difference to user).

login() with correct credentials: returns UserModel with all fields populated.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-03: Login screen working ]
   → Screenshot of LoginScreen with valid credentials before tapping Log In

JIRA ATTACHMENT PLACEHOLDER Label : S2-03: Login screen working Description: Screenshot of LoginScreen with valid credentials before tapping Log In How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-03: Login success → Dashboard ]
   → Screenshot of DashboardScreen appearing after successful login

JIRA ATTACHMENT PLACEHOLDER Label : S2-03: Login success → Dashboard Description: Screenshot of DashboardScreen appearing after successful login How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-03: Login error SnackBar ]
   → Screenshot of SnackBar showing "Invalid email or password."

JIRA ATTACHMENT PLACEHOLDER Label : S2-03: Login error SnackBar Description: Screenshot of SnackBar showing "Invalid email or password." How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-04  AuthProvider ChangeNotifier

| Task ID | S2-04 |
| --- | --- |
| Title | AuthProvider ChangeNotifier |
| Estimate | 3 hrs |
| Status | ✅ Done |

User Story:  AS A UI developer I WANT a reactive auth state provider SO THAT all widgets depending on login state rebuild automatically on auth changes.

🛠  Developer Implementation Notes:

AuthProvider extends ChangeNotifier. It is provided at the root MultiProvider in main.dart so every widget in the tree can access it.

_begin() is an internal helper called at the start of every async action: sets _isLoading = true, clears _errorMessage, calls notifyListeners(). This ensures the UI immediately shows a loading indicator.

_endLoading() is called in the `finally` block of every async action: sets _isLoading = false, notifyListeners(). Using `finally` guarantees this runs even if an exception is thrown.

Every mutation (currentUser assignment, errorMessage assignment) is followed by notifyListeners() to trigger rebuilds.

_persistSession(int userId) saves the userId integer to SharedPreferences using the key AppConstants.prefUserId.

restoreSession() reads the key from SharedPreferences; if null, returns false. If found, loads UserModel from UserRepository.findById(). If the user row is gone (e.g. DB deleted), removes the stale preference and returns false.

updateCurrentUser(UserModel) is called by ProfileSetupScreen after saving — updates the in-memory currentUser without re-querying the DB.

✅  Acceptance Criteria:

context.watch<AuthProvider>().isLoading rebuilds the submit button's enabled state in real-time.

After logout(), currentUser is null and isAuthenticated is false.

After app restart with saved session, restoreSession() returns true and currentUser is populated.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-04: AuthProvider state flow ]
   → Screenshot of auth_provider.dart register() method in editor

JIRA ATTACHMENT PLACEHOLDER Label : S2-04: AuthProvider state flow Description: Screenshot of auth_provider.dart register() method in editor How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-05  RegisterScreen — 5-Field Form with Real-Time Validation

| Task ID | S2-05 |
| --- | --- |
| Title | RegisterScreen — 5-Field Form with Real-Time Validation |
| Estimate | 4 hrs |
| Status | ✅ Done |

User Story:  AS A new user I WANT inline validation on the registration form SO THAT I know exactly what is wrong before I submit.

🛠  Developer Implementation Notes:

Five TextFormFields: Full Name (optional), Username, Email, Password, Confirm Password.

Form uses `autovalidateMode: AutovalidateMode.onUserInteraction` — each field shows its error only after the user has typed in it. This prevents the initial state showing all fields as invalid.

Five TextEditingControllers are created in _RegisterScreenState. All five controllers are registered with addListener(_onFieldChanged) in initState().

_onFieldChanged() computes form validity by calling each AppValidators function directly on the raw text values. This is a pure, side-effect-free check — it does NOT call FormState.validate(), which would force all fields into error state immediately.

The `_formValid` bool gate is used to enable/disable the Create Account ElevatedButton. The button is disabled while `isLoading || !_formValid`.

On submit, _submit() calls AuthProvider.register(). On success → context.go("/profile-setup"). On failure → SnackBar with auth.errorMessage.

Password visibility toggle (eye icon button) implemented for both Password and Confirm Password fields.

✅  Acceptance Criteria:

Fresh page load: no fields show red error borders.

Typing invalid username then moving away: only username field turns red.

All fields valid: Create Account button becomes enabled (blue).

Duplicate email: SnackBar shows "An account with this email already exists."

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-05: Register screen clean state ]
   → Screenshot of register screen immediately after navigating to it (no errors)

JIRA ATTACHMENT PLACEHOLDER Label : S2-05: Register screen clean state Description: Screenshot of register screen immediately after navigating to it (no errors) How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-05: Register inline validation ]
   → Screenshot showing one or more fields with inline error messages after user interaction

JIRA ATTACHMENT PLACEHOLDER Label : S2-05: Register inline validation Description: Screenshot showing one or more fields with inline error messages after user interaction How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-05: Register button enabled ]
   → Screenshot with all fields valid and Create Account button actively enabled/blue

JIRA ATTACHMENT PLACEHOLDER Label : S2-05: Register button enabled Description: Screenshot with all fields valid and Create Account button actively enabled/blue How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-05: Register duplicate email error ]
   → Screenshot of SnackBar error after attempting to register with an already-used email

JIRA ATTACHMENT PLACEHOLDER Label : S2-05: Register duplicate email error Description: Screenshot of SnackBar error after attempting to register with an already-used email How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-06  LoginScreen — Wired to AuthProvider

| Task ID | S2-06 |
| --- | --- |
| Title | LoginScreen — Wired to AuthProvider |
| Estimate | 2 hrs |
| Status | ✅ Done |

User Story:  AS A returning user I WANT to log in with my email and password SO THAT my session is restored.

🛠  Developer Implementation Notes:

Updated the Sprint 1 LoginScreen shell to use AuthProvider instead of UserProvider. Import path changed accordingly.

Validator callbacks changed from inline lambdas to AppValidators.validateEmail and AppValidators.validatePassword — consistent with RegisterScreen.

The _submit() async method reads context.read<AuthProvider>() and calls auth.login(email: ..., password: ...). The `await` ensures _isLoading is true during the request, disabling the Login button.

SnackBar on failure reads auth.errorMessage which comes from AuthException.message (the generic "Invalid email or password." string).

On success → context.go("/dashboard").

✅  Acceptance Criteria:

Login with correct credentials → DashboardScreen.

Login with wrong password → SnackBar "Invalid email or password.".

Login button shows CircularProgressIndicator while request is in flight.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-06: Login screen UI ]
   → Screenshot of the Login screen in clean state

JIRA ATTACHMENT PLACEHOLDER Label : S2-06: Login screen UI Description: Screenshot of the Login screen in clean state How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-06: Login loading state ]
   → Screenshot of the Login screen with CircularProgressIndicator inside the button

JIRA ATTACHMENT PLACEHOLDER Label : S2-06: Login loading state Description: Screenshot of the Login screen with CircularProgressIndicator inside the button How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-06: Login error SnackBar ]
   → Screenshot of the error SnackBar at the bottom of the screen

JIRA ATTACHMENT PLACEHOLDER Label : S2-06: Login error SnackBar Description: Screenshot of the error SnackBar at the bottom of the screen How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-06: Login success Dashboard ]
   → Screenshot of DashboardScreen appearing after successful login

JIRA ATTACHMENT PLACEHOLDER Label : S2-06: Login success Dashboard Description: Screenshot of DashboardScreen appearing after successful login How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-07  ProfileService — getProfile, updateProfile, updateAvatar

| Task ID | S2-07 |
| --- | --- |
| Title | ProfileService — getProfile, updateProfile, updateAvatar |
| Estimate | 2 hrs |
| Status | ✅ Done |

User Story:  AS A developer I WANT a dedicated service for profile operations SO THAT auth concerns (AuthService) and profile edit concerns are separated per SRP.

🛠  Developer Implementation Notes:

ProfileService follows the same injectable constructor pattern as AuthService: `ProfileService({UserRepository? userRepository})` — defaults to the singleton but allows test injection.

getProfile(int userId) is a simple delegation to UserRepository.findById(). Returns null if the user does not exist.

updateProfile(UserModel user) stamps `updatedAt = AppHelpers.nowIso()` before calling UserRepository.update(). Returns the saved model with the new timestamp set.

updateAvatar(UserModel user, String avatarPath) is a convenience wrapper: calls updateProfile(user.copyWith(avatarPath: avatarPath)) — no duplication of update logic.

✅  Acceptance Criteria:

updateProfile() saves changes to SQLite and the returned model has the new updatedAt timestamp.

Calling getProfile(userId) after updateProfile() returns the updated data.

AuthService imports are absent from ProfileService (services are fully separated).

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-07: ProfileService code ]
   → Screenshot of profile_service.dart open in editor

JIRA ATTACHMENT PLACEHOLDER Label : S2-07: ProfileService code Description: Screenshot of profile_service.dart open in editor How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-08  ProfileSetupScreen — Avatar, Bio, School, Year Level

| Task ID | S2-08 |
| --- | --- |
| Title | ProfileSetupScreen — Avatar, Bio, School, Year Level |
| Estimate | 3 hrs |
| Status | ✅ Done |

User Story:  AS A new user I WANT to set up my profile photo and academic details right after registering SO THAT my portfolio has personal context from day one.

🛠  Developer Implementation Notes:

ProfileSetupScreen is shown at /profile-setup immediately after successful registration.

Avatar picker calls image_picker with ImageSource.camera or ImageSource.gallery via an AlertDialog. Image dimensions are constrained to maxWidth=512, maxHeight=512, imageQuality=85 to keep storage efficient.

kIsWeb guard: on web, ImagePicker returns an XFile whose path is a blob URL — displayed with Image.network(). On native, displayed with Image.file(File(path)).

Initials fallback: if no avatar is selected, a CircleAvatar shows the first letter of the user's name (from AuthProvider.currentUser).

Bio is a TextFormField with maxLines=3, maxLength=AppConstants.maxBioLength (500 chars) with the built-in Flutter character counter.

Year Level is a DropdownButtonFormField with values: 1st Year, 2nd Year, 3rd Year, 4th Year, Graduate.

Save button calls ProfileService.updateProfile(user.copyWith(bio: ..., location: ...)) then AuthProvider.updateCurrentUser(saved) to update in-memory state. Skip button in the AppBar navigates directly to /dashboard.

✅  Acceptance Criteria:

Avatar picker opens when tapping the avatar circle.

Tapping Skip navigates to /dashboard (profile fields not required).

Tapping Save with bio filled → /dashboard, DashboardScreen shows the entered name.

Avatar image persists for the duration of the session.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-08: Profile setup screen ]
   → Screenshot of the full ProfileSetupScreen with all fields visible

JIRA ATTACHMENT PLACEHOLDER Label : S2-08: Profile setup screen Description: Screenshot of the full ProfileSetupScreen with all fields visible How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-08: Avatar picker dialog ]
   → Screenshot of the Camera / Gallery picker AlertDialog

JIRA ATTACHMENT PLACEHOLDER Label : S2-08: Avatar picker dialog Description: Screenshot of the Camera / Gallery picker AlertDialog How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-08: Profile with avatar selected ]
   → Screenshot showing a selected avatar image in the CircleAvatar

JIRA ATTACHMENT PLACEHOLDER Label : S2-08: Profile with avatar selected Description: Screenshot showing a selected avatar image in the CircleAvatar How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-09  DashboardScreen — Greeting + Stat Cards + Quick Actions

| Task ID | S2-09 |
| --- | --- |
| Title | DashboardScreen — Greeting + Stat Cards + Quick Actions |
| Estimate | 3 hrs |
| Status | ✅ Done |

User Story:  AS A logged-in user I WANT a personalised dashboard SO THAT I see a summary of my portfolio data at a glance.

🛠  Developer Implementation Notes:

DashboardScreen reads AuthProvider.currentUser via context.watch<AuthProvider>() so it rebuilds automatically when the user profile is updated.

Greeting card: "Hello, [fullName]!" (falling back to username if fullName is null). AppConstants.appTagline shown below.

Stats GridView (2×2): Portfolios, Projects, Skills, Education — each showing count=0 in Sprint 2 (real counts wired from DB in Sprint 3). Built as a private _StatCard widget with icon, count (headline style), and label.

Quick Actions Card: three _ActionTile rows — Create Portfolio, Export Resume, Share Portfolio. Each shows a "Coming in Sprint N" subtitle and a chevron. Tapping shows a SnackBar placeholder.

Kept the two private widget classes (_StatCard, _ActionTile) at the bottom of the file to avoid creating separate files for such tightly coupled widgets.

✅  Acceptance Criteria:

Dashboard shows the correct user's name from AuthProvider.currentUser.

Four stat cards render with 0 counts (stubbed until Sprint 3).

Three quick action tiles are visible in the card.

Logout from ProfileScreen clears the name and redirects to /login.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-09: Dashboard screen ]
   → Screenshot of the full DashboardScreen showing greeting, stat cards, and quick actions

JIRA ATTACHMENT PLACEHOLDER Label : S2-09: Dashboard screen Description: Screenshot of the full DashboardScreen showing greeting, stat cards, and quick actions How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-09: Dashboard after profile setup ]
   → Screenshot of dashboard showing the user's name entered during profile setup

JIRA ATTACHMENT PLACEHOLDER Label : S2-09: Dashboard after profile setup Description: Screenshot of dashboard showing the user's name entered during profile setup How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-10  Session Persistence & restoreSession()

| Task ID | S2-10 |
| --- | --- |
| Title | Session Persistence & restoreSession() |
| Estimate | 2 hrs |
| Status | ✅ Done |

User Story:  AS A user I WANT the app to remember my login SO THAT I do not have to re-enter credentials on every launch.

🛠  Developer Implementation Notes:

AuthProvider._persistSession(int userId) writes the integer userId to SharedPreferences using key AppConstants.prefUserId ("user_id"). This is called on both successful register and login.

AuthProvider.restoreSession() is called in SplashScreen._init() after the database is opened. It reads the saved userId. If absent → returns false. If present → loads UserModel from UserRepository.findById(userId).

If findById returns null (user record was deleted since the session was saved), restoreSession() removes the stale key from SharedPreferences and returns false — avoiding a state where isAuthenticated=true but currentUser=null.

AuthProvider.logout() removes the prefUserId key and sets _currentUser = null. The GoRouter redirect guard detects isAuthenticated = false and redirects all protected routes to /login.

✅  Acceptance Criteria:

Login → close app → reopen: user is taken to /dashboard directly (session restored).

Logout → close app → reopen: user is taken to /login (session cleared).

Corrupt SharedPreferences / missing user row: app gracefully routes to /login.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-10: Session restore test ]
   → Two screenshots: (1) app launched with saved session → dashboard, (2) after logout → login screen on next launch

JIRA ATTACHMENT PLACEHOLDER Label : S2-10: Session restore test Description: Two screenshots: (1) app launched with saved session → dashboard, (2) after logout → login screen on next launch How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### S2-11  AppValidators & AppDateFormatter Utility Classes

| Task ID | S2-11 |
| --- | --- |
| Title | AppValidators & AppDateFormatter Utility Classes |
| Estimate | 2 hrs |
| Status | ✅ Done |

User Story:  AS A developer I WANT centralised validation and date formatting functions SO THAT every form and date display uses consistent, tested logic.

🛠  Developer Implementation Notes:

AppValidators is an `abstract final class` (non-instantiable) with 6 static validator functions: validateEmail, validatePassword, validateConfirmPassword, validateUsername, validateRequired, validateOptionalUrl.

Every function matches the FormField.validator type signature: `String? Function(String?)` — they can be passed directly to the validator: parameter of TextFormField without wrapping.

AppDateFormatter is similarly an `abstract final class` with 8 static functions: formatDate, formatShort, formatMonthYear, formatFull, formatTime, formatDateTime, formatDateRange, formatRelative.

All formatter functions return "—" on null, empty, or unparseable input — no throw, no crash. This is important because historical data may have missing date fields.

formatRelative() implements a tiered relative time algorithm: "just now" (<1 min), "Xm ago" (<1 h), "Xh ago" (<24 h), "Xd ago" (<7 d), "Xw ago" (<28 d), "Xmo ago" (<12 mo), "Xy ago" (≥12 mo).

✅  Acceptance Criteria:

AppValidators.validateEmail(null) returns "Email is required."

AppValidators.validateUsername("a!") returns the invalid character error.

AppValidators.validateConfirmPassword("abc", "xyz") returns "Passwords do not match."

AppDateFormatter.formatRelative(nowIso()) returns "just now".

AppDateFormatter.formatDateRange(startIso, null) returns "Jan 2026 – Present".

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: S2-11: AppValidators code ]
   → Screenshot of validators.dart showing the 6 validator functions

JIRA ATTACHMENT PLACEHOLDER Label : S2-11: AppValidators code Description: Screenshot of validators.dart showing the 6 validator functions How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: S2-11: AppDateFormatter code ]
   → Screenshot of date_formatter.dart showing the formatter functions

JIRA ATTACHMENT PLACEHOLDER Label : S2-11: AppDateFormatter code Description: Screenshot of date_formatter.dart showing the formatter functions How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

## 3.3  Sprint 2 Bug Fixes

### BUG-01  RegisterScreen — Premature Form Validation Errors

| Task ID | BUG-01 |
| --- | --- |
| Title | RegisterScreen — Premature Form Validation Errors |
| Estimate | 1 hr |
| Status | ✅ Fixed |

User Story:  AS A user I WANT the register form to only show errors on fields I have already touched SO THAT I am not confronted with red error borders on fields I have not yet typed in.

🛠  Developer Implementation Notes:

ROOT CAUSE: _onFieldChanged() was calling `_formKey.currentState?.validate()`. FormState.validate() is a "validate all registered fields now" call — it marks every field as dirty regardless of whether the user has visited it. This completely bypassed autovalidateMode: AutovalidateMode.onUserInteraction.

Additionally, the Password TextFormField had `onChanged: (_) => _formKey.currentState?.validate()` — a second, redundant call that triggered the same bug on every password keystroke.

FIX: Replaced the FormState.validate() call inside _onFieldChanged() with a silent computation: call each AppValidators function directly on the raw .text value and AND the results together to produce the _formValid bool. This has zero side-effects on the Form widget.

FIX: Removed the `onChanged: (_) => _formKey.currentState?.validate()` line from the Password field entirely. The password controller already has _onFieldChanged registered via initState, making this call redundant.

The net effect: _formValid (used to gate the submit button) is always up to date, autovalidateMode: onUserInteraction works as designed — each field shows its error only after the user has typed in it.

✅  Acceptance Criteria:

Fresh load of /register: all fields have clean borders (no red).

Type an invalid username, press Tab: only the username field shows red.

Fill all fields correctly: Create Account button becomes active without triggering errors on untouched fields.

Reopening /register after a failed attempt: form resets to clean state.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: BUG-01: BEFORE — premature errors ]
   → Screenshot from before the fix: register screen with all fields showing red error text immediately on load

JIRA ATTACHMENT PLACEHOLDER Label : BUG-01: BEFORE — premature errors Description: Screenshot from before the fix: register screen with all fields showing red error text immediately on load How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-01: AFTER — clean initial state ]
   → Screenshot after the fix: register screen freshly opened, no fields in error state

JIRA ATTACHMENT PLACEHOLDER Label : BUG-01: AFTER — clean initial state Description: Screenshot after the fix: register screen freshly opened, no fields in error state How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-01: AFTER — per-field validation ]
   → Screenshot after the fix: only the field the user has typed in shows its error

JIRA ATTACHMENT PLACEHOLDER Label : BUG-01: AFTER — per-field validation Description: Screenshot after the fix: only the field the user has typed in shows its error How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

### BUG-02  Registration Fails on Flutter Web — "Registration failed. Please try again."

| Task ID | BUG-02 |
| --- | --- |
| Title | Registration Fails on Flutter Web — "Registration failed. Please try again." |
| Estimate | 3 hrs |
| Status | ✅ Fixed |

User Story:  AS A developer testing on Flutter web I WANT the app to work on localhost SO THAT I can demo and test features without an Android emulator.

🛠  Developer Implementation Notes:

ROOT CAUSE: DatabaseService.getDatabase() had `if (kIsWeb) throw UnsupportedError(...)`. The web target was running at localhost:51994. When AuthProvider.register() called AuthService.register() → UserRepository.insert() → DatabaseService.getDatabase(), it threw UnsupportedError. This was NOT an AuthException, so it fell into the generic `catch(e)` in AuthProvider, surfacing as the generic "Registration failed. Please try again." message — hiding the actual error.

FIX STEP 1: Added `sqflite_common_ffi_web: ^1.1.1` to pubspec.yaml dependencies.

FIX STEP 2: Ran `dart run sqflite_common_ffi_web:setup` to generate sqlite3.wasm and sqflite_sw.js in the web/ directory. These files are the IndexedDB-backed SQLite engine the browser uses.

FIX STEP 3: In main.dart, imported `package:sqflite/sqflite.dart` (exposes the databaseFactory setter) and `package:sqflite_common_ffi_web/sqflite_ffi_web.dart` (exposes databaseFactoryFfiWeb). Added `if (kIsWeb) databaseFactory = databaseFactoryFfiWeb;` before runApp().

FIX STEP 4: In DatabaseService, removed the UnsupportedError throw from getDatabase(). Updated _open() to use a bare filename (the IndexedDB key) on web vs. a full filesystem path on native, using a `kIsWeb` branch.

COMPILE ERROR MID-FIX: `databaseFactory` setter was unknown because only the ffi_web import was added without sqflite.dart. Fixed by adding `import package:sqflite/sqflite.dart` to main.dart.

OUTCOME: SQLite data is stored in the browser's IndexedDB on web — persisted across page reloads, cross-tab safe (shared worker handles locking), with identical query API to the native sqflite driver.

✅  Acceptance Criteria:

Running `flutter run -d chrome` compiles without errors.

Navigating to /register, filling all fields, and tapping Create Account creates a user row.

Navigating to /login with the same credentials and tapping Log In shows the Dashboard.

Refreshing the browser tab: session is restored (kIsWeb path in restoreSession() works).

On Android: behaviour unchanged — still uses native sqflite with filesystem path.

📷  Test Evidence (attach to Jira task):

📷  [ SCREENSHOT: BUG-02: BEFORE — Registration failed error ]
   → Screenshot of the register screen showing the "Registration failed. Please try again." SnackBar (before fix)

JIRA ATTACHMENT PLACEHOLDER Label : BUG-02: BEFORE — Registration failed error Description: Screenshot of the register screen showing the "Registration failed. Please try again." SnackBar (before fix) How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-02: AFTER — Successful registration ]
   → Screenshot of the register screen after fixing: all fields valid, Create Account tapped, and ProfileSetupScreen appearing

JIRA ATTACHMENT PLACEHOLDER Label : BUG-02: AFTER — Successful registration Description: Screenshot of the register screen after fixing: all fields valid, Create Account tapped, and ProfileSetupScreen appearing How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-02: AFTER — Login success on web ]
   → Screenshot of DashboardScreen on Flutter web (localhost) after logging in with registered credentials

JIRA ATTACHMENT PLACEHOLDER Label : BUG-02: AFTER — Login success on web Description: Screenshot of DashboardScreen on Flutter web (localhost) after logging in with registered credentials How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-02: web/sqlite3.wasm + sqflite_sw.js files ]
   → Screenshot of the web/ folder in VS Code Explorer showing sqlite3.wasm and sqflite_sw.js present

JIRA ATTACHMENT PLACEHOLDER Label : BUG-02: web/sqlite3.wasm + sqflite_sw.js files Description: Screenshot of the web/ folder in VS Code Explorer showing sqlite3.wasm and sqflite_sw.js present How to use : Attach this image to the corresponding Jira task as test evidence.

──────────────────────────────────────────────────────────────────────────────────────────

## 3.4  Sprint 2 Definition of Done

✅  AuthException — typed exception, const-constructible, code field present.

✅  AuthService.register() — validates, checks uniqueness, hashes, inserts.

✅  AuthService.login() — generic error (no email enumeration), SHA-256 compare.

✅  ProfileService — getProfile, updateProfile, updateAvatar — separate from AuthService.

✅  AuthProvider — all mutations call notifyListeners(); _begin()/_endLoading() in finally.

✅  RegisterScreen — 5 fields, no premature errors, button gated, SnackBar on failure.

✅  LoginScreen — AuthProvider.login(), loading state, SnackBar on error.

✅  ProfileSetupScreen — image_picker, bio, year level, Skip supported.

✅  DashboardScreen — personalised greeting, 4-stat cards, 3-action tiles.

✅  Session persists across app restarts (SharedPreferences userId).

✅  AppValidators — 6 functions matching FormField.validator signature.

✅  AppDateFormatter — 8 functions, "—" fallback on null/error.

✅  AppRouter updated to AuthProvider; /profile-setup route added.

✅  main.dart — AuthProvider in MultiProvider; kIsWeb → databaseFactoryFfiWeb.

✅  DatabaseService — UnsupportedError removed; kIsWeb filename branch.

✅  web/sqlite3.wasm + web/sqflite_sw.js present for web builds.

✅  BUG-01 fixed — no premature form errors on RegisterScreen.

✅  BUG-02 fixed — registration works on Flutter web.

✅  flutter analyze — 0 errors, 0 warnings.

✅  Full flow verified: Register → Profile Setup → Dashboard → Logout → Login.

## 3.5  Sprint 2 Test Evidence (Screenshots)

Attach each screenshot to the corresponding Jira task. Use the label as the attachment file name for traceability.

### Auth Flow Screenshots

📷  [ SCREENSHOT: Sprint2-Register-CleanState ]
   → Register screen immediately after navigating to /register — all fields clean, no red borders, Create Account button disabled (greyed).

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Register-CleanState Description: Register screen immediately after navigating to /register — all fields clean, no red borders, Create Account button disabled (greyed). How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Register-InlineValidation ]
   → Register screen after user has typed an invalid value in a field and moved focus — only that field shows its error. All other untouched fields remain clean.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Register-InlineValidation Description: Register screen after user has typed an invalid value in a field and moved focus — only that field shows its error. All other untouched fields remain clean. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Register-AllValid ]
   → Register screen with all 5 fields filled in correctly — Create Account button is blue and enabled.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Register-AllValid Description: Register screen with all 5 fields filled in correctly — Create Account button is blue and enabled. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Register-DuplicateEmail-Error ]
   → SnackBar at the bottom: "An account with this email already exists." (email already registered). Create Account button is not loading.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Register-DuplicateEmail-Error Description: SnackBar at the bottom: "An account with this email already exists." (email already registered). Create Account button is not loading. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Register-Success-ProfileSetup ]
   → ProfileSetupScreen appearing after a successful registration (navigated from /register to /profile-setup).

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Register-Success-ProfileSetup Description: ProfileSetupScreen appearing after a successful registration (navigated from /register to /profile-setup). How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-ProfileSetup-Screen ]
   → Full ProfileSetupScreen: CircleAvatar with initials, Bio text field, School, and Year Level dropdown visible.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-ProfileSetup-Screen Description: Full ProfileSetupScreen: CircleAvatar with initials, Bio text field, School, and Year Level dropdown visible. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-ProfileSetup-AvatarPicker ]
   → AlertDialog showing Camera and Gallery options when tapping the avatar button.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-ProfileSetup-AvatarPicker Description: AlertDialog showing Camera and Gallery options when tapping the avatar button. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Dashboard-Greeting ]
   → DashboardScreen showing the personalised greeting with the registered user's name.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Dashboard-Greeting Description: DashboardScreen showing the personalised greeting with the registered user's name. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Dashboard-StatCards ]
   → DashboardScreen stat grid showing 4 cards with 0 counts (Portfolios, Projects, Skills, Education).

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Dashboard-StatCards Description: DashboardScreen stat grid showing 4 cards with 0 counts (Portfolios, Projects, Skills, Education). How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Login-Screen ]
   → LoginScreen in clean state with Email and Password fields empty.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Login-Screen Description: LoginScreen in clean state with Email and Password fields empty. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Login-Success ]
   → DashboardScreen after successful login from a previously registered account.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Login-Success Description: DashboardScreen after successful login from a previously registered account. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Login-InvalidCredentials ]
   → SnackBar showing "Invalid email or password." after entering wrong password.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Login-InvalidCredentials Description: SnackBar showing "Invalid email or password." after entering wrong password. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: Sprint2-Logout-BackToLogin ]
   → ProfileScreen showing the Logout button, then LoginScreen after tapping Logout.

JIRA ATTACHMENT PLACEHOLDER Label : Sprint2-Logout-BackToLogin Description: ProfileScreen showing the Logout button, then LoginScreen after tapping Logout. How to use : Attach this image to the corresponding Jira task as test evidence.

### Bug Fix Screenshots

📷  [ SCREENSHOT: BUG-01-BEFORE-PrematureErrors ]
   → BEFORE FIX: Register screen showing red error borders on Email, Password, and Confirm Password fields immediately on page load — before the user has typed anything.

JIRA ATTACHMENT PLACEHOLDER Label : BUG-01-BEFORE-PrematureErrors Description: BEFORE FIX: Register screen showing red error borders on Email, Password, and Confirm Password fields immediately on page load — before the user has typed anything. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-01-AFTER-CleanState ]
   → AFTER FIX: Register screen showing clean state on load. Zero red borders. Only the Username field which the user typed in shows its validation error.

JIRA ATTACHMENT PLACEHOLDER Label : BUG-01-AFTER-CleanState Description: AFTER FIX: Register screen showing clean state on load. Zero red borders. Only the Username field which the user typed in shows its validation error. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-02-BEFORE-RegistrationFailed ]
   → BEFORE FIX: Register screen showing "Registration failed. Please try again." SnackBar after tapping Create Account on Flutter web (localhost).

JIRA ATTACHMENT PLACEHOLDER Label : BUG-02-BEFORE-RegistrationFailed Description: BEFORE FIX: Register screen showing "Registration failed. Please try again." SnackBar after tapping Create Account on Flutter web (localhost). How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-02-AFTER-WebRegistrationSuccess ]
   → AFTER FIX: ProfileSetupScreen appearing after successful registration on Flutter web (localhost:PORT) — SQLite via IndexedDB working.

JIRA ATTACHMENT PLACEHOLDER Label : BUG-02-AFTER-WebRegistrationSuccess Description: AFTER FIX: ProfileSetupScreen appearing after successful registration on Flutter web (localhost:PORT) — SQLite via IndexedDB working. How to use : Attach this image to the corresponding Jira task as test evidence.

📷  [ SCREENSHOT: BUG-02-WebFolder-WasmFiles ]
   → web/ folder in VS Code Explorer showing sqlite3.wasm and sqflite_sw.js files present alongside index.html.

JIRA ATTACHMENT PLACEHOLDER Label : BUG-02-WebFolder-WasmFiles Description: web/ folder in VS Code Explorer showing sqlite3.wasm and sqflite_sw.js files present alongside index.html. How to use : Attach this image to the corresponding Jira task as test evidence.

# 4. Combined Tech Stack (Sprint 1 + Sprint 2)

| Category | Package | Version | Sprint | Usage |
| --- | --- | --- | --- | --- |
| State | provider | ^6.1.2 | S1 | ChangeNotifier state across app |
| Routing | go_router | ^14.3.0 | S1 | Named routes, auth guard |
| DB (native) | sqflite | ^2.3.3+1 | S1 | SQLite offline storage |
| DB (web) | sqflite_common_ffi_web | ^1.1.1 | S2 | SQLite over IndexedDB for Flutter web |
| DB path | path_provider | ^2.1.4 | S1 | Documents dir for DB file |
| DB path | path | ^1.9.0 | S1 | join() path helper |
| Session | shared_preferences | ^2.3.3 | S1 | userId + themeMode persistence |
| Permissions | permission_handler | ^11.3.1 | S1 | Camera / storage runtime requests |
| Security | crypto | ^3.0.5 | S1 | SHA-256 password hashing |
| Media | image_picker | ^1.1.2 | S2 | Camera/gallery avatar selection |
| Media | cached_network_image | ^3.4.1 | S1 | CDN image caching (Sprint 3+) |
| Utilities | intl | ^0.20.2 | S2 | Date formatting via DateFormat |
| Utilities | uuid | ^4.5.1 | S1 | UUID generation |
| UI | flutter_svg | ^2.0.10+1 | S1 | SVG icon support |
| UI | cupertino_icons | ^1.0.8 | S1 | iOS-style icon set |

# 5. Sprint Roadmap

| Sprint | Focus Area | Key Deliverables | Status |
| --- | --- | --- | --- |
| Sprint 1 | Core Setup & Architecture | DB schema (10 tables), Clean Architecture scaffold, GoRouter, Material 3 theme, Splash | ✅ Complete |
| Sprint 2 | Authentication & User Setup | AuthService, AuthProvider, Register/Login forms, ProfileSetup, Dashboard, Web SQL fix | ✅ Complete |
| Sprint 3 | Portfolio & Projects CRUD | Create/Edit Portfolio, Add Projects, Project Detail screen, PortfolioProvider full CRUD | 🔜 Next |
| Sprint 4 | Resume Builder | Education, Work Experience, Certifications — add/edit/delete with date pickers | 🔜 |
| Sprint 5 | Skills Management | Skill categories, proficiency levels, sorting, category filter chips | 🔜 |
| Sprint 6 | Profile Edit + Settings | Edit all profile fields, theme toggle, privacy settings, account deletion | 🔜 |
| Sprint 7 | Export & Sharing | PDF resume generation, Share portfolio link, QR code support | 🔜 |
| Sprint 8 | Polish, Testing & Release | Unit + widget tests, CI/CD GitHub Actions, profiling, Release APK | 🔜 |

# 6. Risks & Mitigations

| Risk | Sprint | Impact | Mitigation | Status |
| --- | --- | --- | --- | --- |
| Flutter/Android SDK mismatch | S1 | High | Locked API 26–34 in build.gradle; flutter doctor verified. | ✅ Resolved |
| Schema changes post-Sprint 1 | S1 | Med | ERD finalised before coding; _onUpgrade() migration framework ready. | ✅ Mitigated |
| GoRouter auth guard loop | S1 | Low | Splash route excluded from redirect; tested fresh install + logged-in. | ✅ Resolved |
| sqflite unsupported on web | S2 | High | sqflite_common_ffi_web added; databaseFactory overridden on kIsWeb in main(); sqlite3.wasm + sqflite_sw.js in web/. | ✅ Resolved |
| Premature form validation (UX) | S2 | Med | Replaced FormState.validate() in _onFieldChanged with silent validator calls; removed errant onChanged callback. | ✅ Fixed |
| Avatar path invalid after reinstall | S2 | Med | Sprint 5 will migrate to content URI or base64. Within Sprint 2 path is used only within the active session. | 🔜 Sprint 5 |
| SHA-256 without salt (rainbow table) | S2 | Med | Offline app — no network attack surface in Sprint 2. Salt + bcrypt recommended for Sprint 8 security hardening. | 🔜 Sprint 8 |
| image_picker permission denied | S2 | Low | AndroidManifest already declares CAMERA. Graceful catch shown to user via SnackBar. | ✅ Mitigated |

# 7. Sign-Off

| Sprint | Role | Name | Status | Date |
| --- | --- | --- | --- | --- |
| Sprint 1 | Developer | Mark Leannie Gacutno | ✅ Submitted | March 5, 2026 |
| Sprint 1 | Reviewer | Tom (Team Lead) | ☐ Pending | ____________ |
| Sprint 1 | QA | Rex (QA Lead) | ☐ Pending | ____________ |
| Sprint 2 | Developer | Mark Leannie Gacutno | ✅ Submitted | March 5, 2026 |
| Sprint 2 | Reviewer | Tom (Team Lead) | ☐ Pending | ____________ |
| Sprint 2 | QA | Rex (QA Lead) | ☐ Pending | ____________ |

Sprint 3 (Portfolio & Projects CRUD) begins after both Sprint 1 and Sprint 2 are signed off.

────────────────────────────────────────────────────────────────────────────────────────────────────

PortFolioPH  |  Sprint 1 & Sprint 2 Combined Implementation Report  |  Mark Leannie Gacutno  |  March 5, 2026  |  github.com/auzcee/PortFolioPHH